EXPERIMENT EXECUTION ORDER FinPersona-Bench ¦ run sheet for all experiments on the new synthetic environment ¦ 23 Aug 2026

Each step depends only on the steps above it. Do not start a step before the verification of the previous one is written down.

THE ORDER

|  | Step | What to run | Verify before moving on |
| --- | --- | --- | --- |
| 0 | Freeze the environment | Apply the remaining environment fixes; re-run the stylized-facts checklist, the leakage audit (L1, L2, L2b, L4) and the hazard calibration; run the L3 LLM probe (a few frontier models asked to estimate value/sign from the rendered observation); freeze the generator and record its config hash. | Checklist results recorded (passes and accepted fails, with reasons). L2 passes on held-out seeds (calm R2 of mispricing at or below threshold). L3 probe at or below the surrogate bound. Same seed always gives the same path. Config and prompt hashes stable. |
| 1 | Harness smoke test | One cheap model, a handful of runs per scenario and arm: static, memory, both placebos, wrapper-only, swapped, no-mandate trader, plus the restatement probe. Include one stateful run. | 100 percent of calls parsed; every run has all rows; provenance columns (env version, config hash, prompt hash, temperature) filled; rendered prompt matches the published sample; the report and stats pipelines produce their tables without errors. |
| 2 | M0: open-weight coverage and the t = 0 gate | Full behavioural grid on the open-weight roster only (all personas, scenarios, seeds; static and memory arms; common-start slice for the gate). Compute band-MAS, mandate-conditional regret, drawdown and the day-1 separability gate per model. | Gate pass/fail recorded per model. Anchor models for the mechanistic work chosen from those that pass (or the failure is documented as a result). Zero-trade and fallback shares per model recorded. |
| 3 | Main behavioural grid | All models x 3 personas x all arms x all scenarios (crash per severity) x seeds x decode replicates, start-at-band-centre, Track B; plus the Track A slice, the O3 numerical-only arm, and the common-start slice. | Reliability table clean (parse and fallback rates, zero-trade shares). Baselines and oracles simulated per cell from the same start. No degenerate normalisations unflagged. Spot-check a few runs end to end against the logs. |
| 4 | Causal decomposition analysis | No new runs: analyse step 3. Contrasts vs static per arm; content test (swapped mandate moves allocation to the injected side), force test (directive placebo and wrapper-only vs mandate), sign-reversal by persona x regime. | Model-level statistics only (mixed effects, sign counts, BH across the metric family, effect sizes with CIs). The conclusion stated per model family, not pooled over runs. |
| 5 | Persona and salience analysis | Target-free salience surrogate per model per window (persona share vs directive share); OCEAN grid with trait-space sampling; Track A vs Track B comparison; O3 as ceiling. | Surrogate validated: label-permutation null near zero, O3 arm high. Blocked cross-validation by seed. Persona-share and directive-share reported with CIs. |
| 6 | Stateful grid (the decay test) | Stateful agent (real accumulating context, mandate in the system prompt) on the anchor models and scenarios; restatement probe on schedule; windowed statistics on adherence across the rollout. | Context actually grows (token counts logged per step); probe answers logged; decay tested against a constant-exposure null with phase controlled; the long-horizon control run for at least one model. |
| 7 | Mechanistic: M1 and M2 | On the anchor models, replaying step 3 and step 6 prompts: attention to the mandate span (per arm, with placebo, uniform and first-token-sink controls; aligned by phase, not calendar day; stateful arm included). Extract the mandate-presence direction (contrastive prompts; swapped-mandate pairs) and the adherence direction on the common-start slice; validate projections against the behavioural metric. | Replay reproduces logged prompt hashes exactly. Action read-out matches real generation on a sample. Direction AUROC reported on held-out seeds with the input-readable confound checked. Attention series per phase, with CIs. |
| 8 | Mechanistic: M3, then M4 | M3: steer the mandate-presence direction in real rollouts (dose-response, ablate-and-restore), scored with band-MAS, mandate-conditional regret and drawdown, on at least 3 seeds per model, including the sustained-bull control. M4 only after its gate: re-check which models show the crash reversal under the new action interface; attribute the decision logits only on a model that does. | M3: monotone dose-response inside the operating range; ablate worsens and restore recovers adherence; sign pattern by regime reported per model with CIs; sustained-bull behaves as predicted (adherence moves, regret does not). M4: gate table recorded first; the numeric-action logit readout validated before attribution. |
| 9 | Controller and frequency sweep | Injection-frequency sweep scored on the behavioural metric; then the adaptive controller: re-inject only when the M2 projection crosses a threshold; compare against always-on, the sweep and a score-based trigger, per regime, with token cost. | Controller beats or matches always-on where re-grounding helps and avoids the harm where it hurts; token cost reported on the same plot; results per regime, not pooled. |
| 10 | Sensitivities | Harness factors on a subset: cost tier and visibility, execution timing, start design, action interface, field order, horizon disclosure, mandate wording; generator sensitivities already scripted (engine variants, panic multiplier). | Each sensitivity changes or does not change the headline contrasts; state which conclusions are robust and which are factor-dependent. |
| 11 | Final scoring, statistics and figures | Re-score everything with the final metric definitions; assemble the mixed-effects tables, the audit tables and the figures; write the results sections from these tables only. | Every number in the paper traces to a run file and a script; every figure regenerated from code; statistics at model level with BH correction; the audit and checklist tables included in the paper. |

RULES THAT APPLY AT EVERY STEP

| 1 | Do not start a step before the verification of the previous step is written down (a short note or a generated table is enough). |
| --- | --- |
| 2 | Anything that changes the environment or the prompts after step 0 restarts from step 0: re-freeze, re-audit, new hashes. |
| 3 | All behavioural claims are made at model level; runs are replicates, not observations. |
| 4 | Mechanistic work (steps 7 to 9) runs only on models chosen in step 2 and only on replayed prompts whose hashes match the logs. |
| 5 | If a step produces a null, record it and continue; the design does not depend on any single result. |

DEPENDENCIES AT A GLANCE

|  | Step | Needs | Feeds |
| --- | --- | --- | --- |
| 0 | Freeze | the built environment | everything |
| 1 | Smoke | 0 | 2, 3 |
| 2 | M0 + gate | 1 | anchor models for 7, 8, 9; headline gate table |
| 3 | Main grid | 1 | 4, 5, 7; all behavioural headlines |
| 4 | Causal analysis | 3 | the content-vs-force conclusion; paper thesis |
| 5 | Salience / OCEAN | 3 | persona-share result |
| 6 | Stateful grid | 1 (can run parallel to 3) | the decay result; 7 stateful replay |
| 7 | M1 + M2 | 2, 3, 6 | 8, 9 |
| 8 | M3 + M4 | 7 | the mechanism result |
| 9 | Controller + sweep | 7 (M2) | the method result |
| 10 | Sensitivities | 3 | robustness statements |
| 11 | Final scoring | all | the paper |